Project Diary for PBL courses

Project Title: LexDoc AI

Team Members:

1. Arjun Krishna K S

2. Aswath Krishna M B

3. Edwin Biju Kannampuzha

Name of the Course Faculty: Ms. Elsa Raju

Start Date: 14th January 2026   End Date: 09th March 2026

Sustainable Development Goal (SDG) Alignment:

- Quality Education (SDG 4): Streamlining and securing access to educational and departmental documents, enhancing learning resources and institutional efficiency.

- Industry, Innovation and Infrastructure (SDG 9): Building a modern, AI-integrated digital infrastructure for secure college document management.

-  Responsible Consumption and Production (SDG 12): By encouraging digital document usage and reducing the need for printing, the system supports sustainable and responsible consumption of resources, contributing to eco-friendly and paperless workflows.

Weekly Log

Week 1: Frontend Architecture & UI/UX Design

Date: 14-01-2026

Tasks Completed:

- Setup Vite + React environment.

- Implemented professional finance/institution aesthetic with dark/light theme toggle.

- Integrated GSAP animations, Lenis smooth scrolling, and custom cursor.

Challenges Faced:

Ensuring smooth performance and avoiding layout thrashing with continuous animations and custom cursor trailing.

Next Steps:

Design and integrate the Supabase PostgreSQL database schema.

Faulty Feedback & Suggestions:

Weekly Log

Week 2: Database Schema & Supabase Configuration

Date:

Tasks Completed:  
- Designed relational database schema (3NF) with core tables: departments, roles, users, documents, tags, summaries.

- Configured Supabase project and mapped PostgreSQL instance.

- Implemented Row Level Security (RLS) policies for departmental access controls.

Challenges Faced: 
Structuring the permissions for hybrid authentication and handling complex role-based visibility rules (Admin vs HOD vs Teacher vs Student).

Next Steps: 
Develop authentication flow and API integration.

Faulty Feedback & Suggestions:

Weekly Log

Week 3: Authentication & Core Features

Date:

Tasks Completed:  
- Implemented hybrid auth (Google OAuth for initial verification + Username/Password).

- Created document upload logic and assigned standard user roles.

- Promoted Admin user (Arjun) via SQL to enable global document uploading.

Challenges Faced:
Managing state effectively for secure password handling and preventing duplicate OAuth accounts.

Next Steps:
Performance optimization and AI service integration.

Faulty Feedback & Suggestions:

Weekly Log

Week 4: Performance Optimization & AI Insights Prep

Date:

Tasks Completed:  
- Resolved database N+1 query issues.

- Implemented lazy loading for React components and memoized React contexts.

- Prepared the summaries table for the FastAPI/Ollama local LLM integration.

Challenges Faced:
Balancing initial load times with the heavy GSAP and frontend dependencies.

Next Steps: 
Connect the FastAPI backend to the Ollama LLM for document summarization.

Faulty Feedback & Suggestions:

Mid-Semester /First Review Summary

Current Status of Project: 
The frontend and core database architectures are complete and optimized. Authentication is fully functioning with strong RLS on Supabase. Foundational document upload functionality is active, with role-based access management ensuring correct document visibility.

Key Learnings & Improvements: 
- Mastered React performance optimization techniques (memorization, lazy loading).

- Gained deep understanding of PostgreSQL schema design and Supabase Row Level Security.

- Learned to model infrastructure for integrating local LLMs (Ollama) into a traditional web stack.

Adjustments in Methodology: 
Shifted from basic API-based permission checks to strict Database-level security (RLS) to enforce departmental boundaries at the lowest level reliably.

SDG Impact Assessment:
Successfully digitized role-specific access controls, proving the feasibility of paperless departmental workflows (SDG 9) and making educational resources more accessible (SDG 4)

Faculty Comments:

Final Review Summary

Project Outcomes & Achievements:

Challenges Overcome:

Future Scope & Recommendations:
- Extend the AI summarization to support multi-modal documents with OCR support (images, scanned PDFs).
- Implement an automated deadline extraction and notification system.

Final SDG Impact Assessment:

Faculty Final Comments:

Signature of Team Members:

1. ______________________  2. ______________________  3. ______________________  4. ______________________

Faculty Signature______________________